## Slide 1
RELEASE 1 • PROJECT UPDATE
Mini ERP
SaaS Platform
A coherent, bilingual and multi-tenant ERP foundation for Saudi SMEs
منصة ERP سحابية متعددة المستأجرين للشركات الصغيرة والمتوسطة
B2B-first • Saudi-ready • Audit-first
GitHub delivery evidence
Jira scope & governance
Stakeholder presentation • 11 Aug 2026
Visual reference: Exploz warehouse-management illustration
Notes: Cover. Visual reference from web image search. Project factual content sourced from connected Jira and GitHub.

## Slide 2
PROJECT NORTH STAR
One coherent operating system for the SME back office
Release 1 prioritizes dependable B2B transactions, Saudi launch readiness, tenant isolation and operational auditability.
Release 1 business promise
Purchase → Stock → Sell → Collect → Post
One reusable SaaS platform — not a customer-specific fork.
B2B ERP ONLY
RETAIL POS EXCLUDED
Multi-tenant by design
Platform → Tenant → Company / Legal Entity → Branch → Warehouse
Bilingual experience
Arabic + English with RTL as a Release-1 product requirement
Multi-currency foundation
SAR defaults for Saudi tenants with governed FX and posting boundaries
Auditable & fail-closed
Server-authoritative scope, immutable evidence and controlled reversals
Saudi launch posture
Tax, e-invoice, privacy/residency and legal validation are explicit gates
Configuration-led growth
Additional tenants, countries and integrations without customer-specific core logic
Live Jira + GitHub project sources • 11 Aug 2026
Mini ERP SaaS Platform • Release 1
Notes: Scope based on project instructions, approved PRD/architecture baselines and Jira.

## Slide 3
RELEASE 1 VALUE STREAM
A single B2B transaction chain — with inventory and finance consequences
Business documents move through controlled states; posted results reconcile to stock, receivables/payables, cash and the General Ledger.
PROCURE
Purchase Order
Supplier Confirmation
RECEIVE & STOCK
Goods Receipt
Immutable stock ledger
INVOICE & POST
AP / GL posting
Reconciliation
SELL & DELIVER
Sales Order
Delivery / Invoice
COLLECT & REPORT
Customer Receipt
AR / Reporting
FOUNDATION RAIL
Identity & Access
Tenant / Org Scope
Master Data
Security & Audit
EN / AR / RTL
Idempotency / Events
Release-1 invariant: posted documents are corrected by controlled reversal — never by silent edit.
Live Jira + GitHub project sources • 11 Aug 2026
Mini ERP SaaS Platform • Release 1
Notes: Business flow based on approved Procurement, Inventory, Finance and B2B Sales BRDs.

## Slide 4
TECHNOLOGY BASELINE
Modular Monolith — structured for one product, one deployable, many tenants
The architecture favors explicit ownership and a small production topology over distributed-system overhead.
MiniErp.Api
HTTP host • OpenAPI • composition root
MiniErp.Infrastructure
EF Core • adapters • module-owned persistence
MiniErp.App
Use cases • policies • domain behavior
MiniErp.Contracts
Stable public contracts • no infrastructure
Shared SQL Server
Module-owned schemas
Tenant controls
Optimistic concurrency
Angular 22
First-party web UI
.NET 10
ASP.NET Core Web API
EF Core 10
Persistence & migrations
Docker Compose
Local dependencies
OpenTelemetry
Logs • metrics • traces
xUnit + Playwright
Backend + browser/API proof
Boundary rule: one module owns each business concept and its tables; cross-module direct table mutation is prohibited.
Source: approved Technology Architecture Baseline + live repository state • 11 Aug 2026
Mini ERP SaaS Platform • Release 1
Notes: Technology baseline from docs/01_Technology_Architecture_Baseline.md.

## Slide 5
RELEASE 1 PORTFOLIO
Fifteen Epics — one reusable ERP platform
Production-capability maturity is deliberately separated from Jira workflow completion.
Governance & BRD
70%
Platform Admin
35%
Identity & Access
65%
Multi-Tenancy
75%
Organization
50%
Master Data
40%
Procurement
4%
Inventory
4%
B2B Sales
4%
Finance
4%
Reporting
3%
Saudi Localization
9%
Security & Audit
43%
Integrations
14%
Migration & Onboarding
4%
Interpretation: foundation domains are materially mature; transactional ERP engines remain early in source implementation despite completed BRDs.
Source: docs/staticts.md production-capability estimates • 11 Aug 2026
Mini ERP SaaS Platform • Release 1
Notes: Epic maturity percentages from docs/staticts.md; these are production-capability estimates, not Jira status.

## Slide 6
DELIVERY SYSTEM
Jira decides what is authorized; GitHub proves what was delivered
The project uses bounded increments, reviewable PRs and evidence-based progression instead of large untraceable work packages.
1. Scope & gate
BRD, decision register, DoR and explicit exclusions
2. Bounded task
One task/session with a hard stop boundary
3. PR & review
Task-related diff, reviewer evidence and merge provenance
4. Validation
Build, focused tests, architecture and isolation checks
5. Reconcile
Jira evidence, project state, statistics and next handoff
Security / isolation stop conditions
Cross-tenant leakage, unsafe authorization, data-loss risk or unapproved production behavior stops the session.
Evidence before completion
Tests and PR/Jira evidence are part of “done”; documentation alone does not inflate production completion.
Independent review checkpoints
Critical architecture/security/financial boundaries receive explicit review and correction loops.
Live Jira + GitHub project sources • 11 Aug 2026
Mini ERP SaaS Platform • Release 1
Notes: Delivery model inferred from current project governance and GitHub/Jira workflow.

## Slide 7
DELIVERY MILESTONES
What is already materially established
The foundation is deep; visible ERP transaction functionality now builds on a much stronger safety and governance base.
Foundation
Tenant isolation
Identity / auth
API / audit / shell
Master Data base
Category & UOM
Product Identity
Business Parties
Supplier
Business Customer
Core BRDs
Procurement
Inventory
Finance
Sales BRD
B2B Sales &
Order-to-Cash
85%
Architecture & technical foundation
Mature base for downstream modules
40%
Master Data lifecycle
Five bounded implementation slices completed
PR #51
Latest merged delivery
B2B Sales BRD baseline
670/670
Non-SQL validation
SQL safety suite remains separately gated
Source: GitHub PR history + docs/staticts.md + live Jira • 11 Aug 2026
Mini ERP SaaS Platform • Release 1
Notes: Milestones from live Jira and GitHub PR history; SQL gate remains explicitly open.

## Slide 8
CURRENT HANDOFF
Reporting & Analytics is now the active domain BRD
The project has completed the approved BRD sequence through B2B Sales and moved to the reporting layer.
NOW
MESP-36
Reporting & Analytics BRD
IN PROGRESS
Sequence 11 of 15
Focus: governed dashboards, report catalogue, freshness, authorization and reconciliation ownership.
12
Saudi Localization & Compliance
Next after Reporting
13
Security, Audit & Data Governance
Planned domain BRD sequence
14
Integrations & External Services
Planned domain BRD sequence
15
Migration & Tenant Onboarding
Planned domain BRD sequence
MESP-23 remains the living Open Questions Register — unresolved decisions stay visible rather than being silently assumed.
Source: live Jira at 05:51 + repository tracker • 11 Aug 2026
Mini ERP SaaS Platform • Release 1
Notes: Live Jira query at approximately 05:51 +03:00 on 11 Aug 2026 shows MESP-36 In Progress.

## Slide 9
SAUDI LAUNCH READINESS
Launch controls are explicit gates — not hidden inside feature completion
Functional progress can continue, but dependent production claims remain blocked until external evidence and infrastructure decisions are closed.
Saudi-first validation
without Saudi-only core code
Arabic / English / RTL
Product requirement; full business-screen coverage still ahead
SAR + multi-currency
Foundation approved; rate-source/process decision remains open
Tax & e-invoicing
Saudi invoice/FATOORA launch scope requires external validation
Privacy / residency
Retention, residency, legal hold, backup/recovery remain production gates
Audit / reconciliation
Evidence-first design; reporting must reconcile to posted transactions
Open production/external gates: MESP-48 • MESP-49 • MESP-50
Visual reference: ArabsStock Saudi warehouse technology image
Live Jira + GitHub project sources • 11 Aug 2026
Mini ERP SaaS Platform • Release 1
Notes: Saudi launch gates from project tracker and open Jira decision gates.

## Slide 10
FORWARD ROADMAP
From business baselines to end-to-end production capability
The next acceleration point is implementation of the transaction engines on top of the established safety foundation.
NOW
Reporting + BRD sequence
Complete Reporting, Saudi, Security/Audit, Integrations and Migration business baselines
BUILD
ERP transaction engines
Finish Master Data → Procurement → Inventory → Finance → B2B Sales implementation
CONNECT
Angular + Reporting
Business screens, EN/AR/RTL, report read models and integration contracts
HARDEN
Production readiness
SQL/provider evidence, performance, security, backup/recovery, observability, migration rehearsals
LAUNCH
UAT + cutover
Saudi validation, tenant onboarding, UAT evidence, go-live checklist and controlled cutover
Realistic management planning window
Late Oct → Mid-Nov 2026
Planning forecast — not an external delivery commitment
Source: docs/staticts.md realistic scenario / forecast • 11 Aug 2026
Mini ERP SaaS Platform • Release 1
Notes: Forecast from docs/staticts.md; planning estimate, not delivery commitment.

## Slide 11
DECISION & RISK CONTROL
The project is designed to surface uncertainty early
Open decisions are governance inputs. Production gates stay visible until qualified evidence exists.
Business decisions
Procurement approvals & delegation
Supplier confirmation & match tolerances
Inventory tracking / negative stock
Credit control & settlement methods
Report catalogue & FX rate source
Gate objective
Resolve before the dependent production claim
Production / external
Saudi e-invoicing & legal/tax validation
Privacy, residency & retention
Reference volumes / performance evidence
Backup & recovery commitments
Migration source & cutover inputs
Gate objective
Resolve before the dependent production claim
Engineering controls
Server-derived tenant authority
No cross-module table mutation
Optimistic concurrency / idempotency
Append-before-effect audit evidence
Bounded PR + targeted validation
Control objective
Make failures safe, visible and reviewable
Live Jira + GitHub project sources • 11 Aug 2026
Mini ERP SaaS Platform • Release 1
Notes: Open-gate categories from docs/staticts.md and live Jira decision register.

## Slide 12
PROJECT STATISTICS
Evidence-based progress — not ticket-count optimism
Snapshot: 11 Aug 2026 • Jira live status + repository production-capability tracker
29%
PRODUCTION
READY
71% remains
~55%
Jira-created work complete
Important: this is workflow completion, not usable production capability.
Live Jira status
110 total issues • 15 Epics
53 Done
7 In Progress
50 To Do
MESP-36 activated after the 05:20 tracker snapshot; live In Progress count therefore includes Reporting.
Architecture
85%
Backend
42%
Database / Persistence
33%
Master Data
40%
Frontend
15%
End-to-End System
21%
670 / 670
non-SQL validation passed
21 SQL safety cases remain separately connection-gated
Management headline: a mature architecture and governance foundation is in place; the main remaining value is implementation of the ERP transaction engines and production hardening.
Notes: Statistics from docs/staticts.md (05:20 snapshot) reconciled with live Jira activation of MESP-36 at 05:51.